Prompt 120 development status

Ready to publish. Development acceptance checks 1–5 pass. H2 remains open until the same five checks pass in production.

Main results

- Replaced whole-code unit_mismatch exclusion with the requested row-level 0.5–2.0× test.

- Added non-blocking PRICE_OUTLIER controls.

- Recorded the rule in PRAYAG_OPERATING_RULES.md, section 12.

- Preserved immutable MRP generations and added effective-dated generation/history linkage.

- Fixed the empty Retailer → Item → Discount surface.

- Added the Jul–Aug source-seam presentation.

- Added deterministic HR-roster resolution for ambiguous employee codes.

- Added attribution-basis labels to Sales and Distributor Deep Dive.

A2 — unit mismatch

| Measure | Before | After |
| --- | --- | --- |
| Excluded rows | 7,204 | 27 |
| Excluded codes | 102 | Limited to codes containing those 27 rows |
| Excluded value | ₹7,05,41,795 | ₹4,84,368 |
| Discount-MRP value coverage | 60.70% | 96.49% |

Rows more than 5% from their code’s modal implied MRP are now reported as PRICE_OUTLIER but remain priced.

C4 — 19 September catalogue refresh

Production generation:

- Fetched: 19 September 2026, 08:19 UTC

- Rows: 6,119

- Predominant declared effective date: 1 September 2026

Classifiable changed-code distribution:

| Declared effective date | Category | Codes |
| --- | --- | --- |
| 1 Sep 2026 | PTMT & Plastic Fittings | 825 |
| 1 Sep 2026 | Ceramic Sanitaryware / PTMT composite | 42 |
| 1 Sep 2026 | Hardware | 12 |
| 10 Aug 2026 | Pipes & Fittings | 71 |
| 1 Aug 2026 | CP Fittings / Faucets | 3 |
| Earlier dates | Pipes, sanitaryware | 8 |

This is predominantly the September price list going live: 879 classifiable changes declare 1 September 2026. The remaining difference against the 1,025 affected-code control includes codes without a retained, directly comparable August history row.

Identity result

All 18 ambiguous short employee codes have exactly one matching HR-roster person. The new resolver uses that evidence only when:

- HR has exactly one person for the code, and

- exactly one registry candidate matches that person’s normalized name.

This resolves the environment-dependent ambiguity without deleting registry identities.

Expected mapping after the resolver:

- Mapped: 27,048 rows

- Still unresolved: 1,137 rows

- Unresolved value: ₹52,05,054

No unresolved code was guessed.

The original dev/prod difference came from person_id linkage: development deduplicated more legacy/current registry rows than production. The HR-backed resolver now produces deterministic behavior without removing those links.

Development acceptance

- PASS — Retailer items

  - A S ENTERPRISES

  - Order SORD-1913

  - Code 5308

  - Discount off MRP: 52.22%

  - Observed CRM discount: 50.00%

  - Source: productwise_xlsx

  - Basis: basic_order_value_ex_gst

  - Screenshot: gulbvf

- PASS — Distributor Deep Dive

  - August Product-Wise values populated

  - Attribution basis visibly distinguished

  - No incorrect hold

- PASS — exact AI query

  - Top-ten retailer ranking and SKU breadth returned with the correct August Product-Wise source.

- PASS — Jul–Aug Trends seam

  - July: “PSCode3 net amount”

  - August: “Product-Wise ex-GST”

  - Visible seam marker

  - Required non-comparability sentence shown

  - No rupee line through the seam

  - Screenshot: 2i390k

- PASS — Sales Deep Dive

  - Mapping and reconciliation populated

  - Distributor/head-month and Product-Wise member-mapping bases explicitly labeled

Validation

- Focused Prompt 120 API tests: 19 passed

- Frontend suite: 103 passed

- Workspace typecheck: passed

- Development browser acceptance: 5/5 passed

- Full API suite: 1,250 passed, 24 failed

The 24 full-suite failures are pre-existing/shared-test-environment problems involving missing isolated tables, shared database mutations, and a session-secret fixture—not Prompt 120 regressions. A follow-up was proposed to make that suite reliable.

Commit

Behavior-changing commit, verified as a Git commit:

ea2ef9e3bc8e42b41aff1768fec7d41b2fbc56e8

Next step

Publish this commit. After publication I will:

- Run production checks 1–5.

- Capture production screenshots for checks 1 and 4.

- Run the production stability comparison.

- Close H2 only if every production check passes.